## Slide 1: FUNDAMENTALS OF SOFTWARE PROJECT MANAGEMENT Working In Teams
Week - 15

## Slide 2: Becoming a team
Five basic stages of development:
Forming
Storming
Norming
Performing
Adjourning
Classification associated with Tuckman and Jensen
Notes: Forming: Team members come together, get acquainted, and learn about their goals.
Storming: Conflict emerges as members express differing opinions and ideas.
Norming: Differences are resolved, and norms for collaboration are established.
Performing: The team operates at its peak, achieving goals efficiently and effectively.
Adjourning: The team dissolves after completing its objectives, leading to closure or transition for members.

## Slide 3: Balanced teams
Meredith Belbin studied the performance of top executives carrying out group work at the Hendon Management Centre
Tried putting the ‘best’ people together in ‘Apollo’ teams – almost invariably did badly
Identified the need for a balance of skills and management roles in a successful team
Notes: Belbin's research showed that assembling a team solely with high-performing individuals often led to poor outcomes. Instead, successful teams require a balance of skills and management roles. He identified nine team roles and found that teams perform best when these roles are diverse and complementary.

## Slide 4: Management team roles
The co-ordinator – good at chairing meetings
The ‘plant’ – an idea generator
The monitor-evaluator – good at evaluating ideas
The shaper – helps direct team’s efforts
The team worker – skilled at creating a good working environment
Notes: See Section 12.2 page 274

## Slide 5: Belbin management roles - continued
The resource investigator – adept at finding resources, including information
The completer-finisher – concerned with getting tasks completed
The implementer – a good team player who is willing to undertake less attractive tasks if they are needed for team success
The specialist – the ‘techie’ who likes to acquire knowledge for its own sake
Notes: The ‘specialist’ was added by Belbin in 1996.
A person can have elements of more than one of the types, but usually one or two predominate. According to Belbin about 30% cannot be classified under any heading at all.
Problems can occur if, for example, you have two or more shapers and no effective co-ordinator – there are likely to be clashes that are difficult to resolve.

## Slide 6: Group performance
Some tasks are better carried out collectively while other tasks are better delegated to individuals
Additive tasks – the effort of each participant is summed
Compensatory tasks – the judgements of individual group members are summed – errors of some compensated for by judgements of others
Notes: Additive Tasks: Everyone's work adds up to make the final result, like putting together pieces of a puzzle.
Compensatory Tasks: Everyone's ideas or judgments are combined, so mistakes from one person can be balanced out by others.
Disjunctive Tasks: There's only one right answer, and the team has to figure it out together, sometimes convincing each other.
Conjunctive Tasks: Every part of the task has to be finished for the whole thing to be done, like building a house where each step matters.
These different types help teams know when to work together and when to focus on individual efforts.

## Slide 7: Group performance - continued
Disjunctive tasks – there is only one correct answer – someone must:
  Come up with right answer
  Persuade the other that they are right
Conjunctive – the task is only finished when all components have been completed
Notes: Software development would tend to be conjunctive – all the components have to be completed before the system as a whole is deemed to be complete

## Slide 8: ‘Social loafing’
Tendency for some team participants to ‘coast’ and let others do the work
Also tendency not to assist other team members who have problems
Suggested counter-measures:
  Make individual contributions identifiable
  Consciously involve group members ( ‘loafer’ could in fact just be shy!)
  Reward ‘team players’
Notes: "Social loafing" means some team members slack off, leaving the work to others and ignoring teammates who need help. To tackle this:
Make sure each person's contributions are clear.
Encourage shy members to participate.
Reward those who help the team.

## Slide 9: Delphi approach
To avoid dominant personalities intruding the
following approach is adopted
Enlist co-operation of experts
Moderator presents experts with problem
Experts send in their recommendations to the moderator
Recommendations are collated and circulated to all experts
Experts comment on ideas of others and modify their own recommendation if so moved
If moderator detects a consensus, stop; else back to 4
Notes: The Delphi approach was originally developed by the RAND Corporation in the late 1960s. The development of email clearly makes the application of the method much easier to organize.

## Slide 10: Team ‘heedfulness’
Where group members are aware of the activities of other members that contribute to overall group success
Impression of a ‘collective mind’
Some attempts to promote this:
  Egoless programming
  Chief programmer teams
  XP
  Scrum
Notes: Imagine a team where everyone knows what others are doing and works together like a single mind. That's the goal of "heedfulness" teams.
To make this happen, there are different ways:
Egoless Programming: People focus on making things great, not on showing off. They listen to each other's ideas and help out without letting their egos get in the way.
Chief Programmer Teams: A lead programmer or a small group of experienced people guide the team, not by bossing around but by helping everyone work together better.
Extreme Programming (XP): Teams work closely together, sharing tasks and checking each other's work. They do things in small steps and keep improving.
Scrum: This is about having short meetings often, planning tasks together, and looking back at what went well and what didn't. It's all about teamwork and making sure everyone knows what's happening.

## Slide 11: Egoless programming
Gerry Weinberg noted a tendency for programmers to be protective of their code and to resist perceived criticisms by others of the code
Encouraged programmers to read each others code
Argued that software should become communal, not personal – hence ‘egoless programming’
Notes: See G. M. Weinberg, The Psychology of Computer Programming, Silver Anniversary Edition, Dorset House, 1998

## Slide 12: Chief programmer teams
Fred Brooks was concerned about the need to maintain ‘design consistency’ in large software systems
Appointment of key programmers, Chief Programmers, with responsibilities for defining requirements, designing, writing and test software code
Assisted by a support team: co-pilot – shared coding, editor who made typed in new or changed code, program clerk who wrote and maintained documentation and tester
Problem – finding staff capable of the chief programmer role
Notes: Brooks wrote the Mythical Man-Month. He was in charge of the huge team that created the operating system for the IBM 360 range.

## Slide 13: Extreme programming
XP can be seen as an attempt to improve team heedfulness and reduce the length of communication paths (the time between something being recorded and it being used)
Software code enhanced to be self-documenting
Software regularly refactored to clarify its structure
Test cases/expected results created before coding – acts as a supplementary specification
Pair programming – a development of the co-pilot concept

## Slide 14: Scrum
Named as an analogy to a rugby scrum – all pushing together
Originally designed for new product development where ‘time-to-market’ is important
‘Sprints’ increments of typically one to four weeks
Daily ‘scrums’ – daily stand-up meetings of about 15 minutes

## Slide 15: Scrum - continued
Unlike XP, requirements are frozen during a sprint
At the beginning of the sprint there is a sprint planning meeting where requirements are prioritized
At end of sprint, a review meeting where work is reviewed and requirements may be changed or added to
Notes: Linda Rising and Norman S. Janoff ‘The Scrum software development process for small teams’ IEEE Software July/August 2000 26-32 provides a good overview of Scrum in practice

## Slide 16: Co-ordination of dependencies
The previous discussion on team heedfulness focused (mainly) in communication inside the team
What sort of communications are needed between teams and other units
Co-ordination theory has identified the following types of coordination:
  Shared resources. e.g. where several projects need the services of scarce technical experts for certain parts of the project.
  Producer-customer (‘right time’) relationships. A project activity may depend on a product being delivered first.
  Task-subtask dependencies. In order to complete a task a sequence of subtasks have to be carried out.

## Slide 17: Coordination of dependencies - continued
  Accessibility (‘right place’) dependencies. This type of dependency is of more relevance to activities that require movement over a large geographical area, but arranging the delivery and installation of IT equipment might be identified as such.
  Usability (‘right thing’) dependencies. Broader concern than the design of user interfaces: relates to the general question of fitness for purpose, e.g. the satisfaction of business requirements.
  Fit requirements. This is ensuring that different system components work together effectively.
Notes: Accessibility Dependencies (‘Right Place’): This is about making sure things are in the right spot or easy to reach. For example, getting IT equipment delivered and set up where it's needed.
Usability Dependencies (‘Right Thing’): This is about making sure whatever is made actually works well for its purpose. For instance, meeting the needs of the business and making sure users are happy with the final product.
Fit Requirements: This means making sure all the different parts of a system fit together smoothly. It's like making sure all the pieces of a puzzle fit together perfectly.

## Slide 18: Why ‘virtual projects’?
The physical needs of software developers (according to an IBM report):
100 square feet of floor space
30 square feet of work surface
Dividers at least 6 feet high to muffle noise
Demarco and Lister found clear statistical links between noise and coding error rates
One answer: send the developers home!
Notes: In practice, most organizations (in the UK at least) pay little attention to creating the optimal software development environment; often they are constrained by the existing structure of buildings.
One solution is to encourage working from home. Taken a step further people at a distance, even in other continents, can be employed.

## Slide 19: Possible advantages
Can use staff from developing countries – lower costs
Can use short term contracts:
  Reduction in overheads related to use of premises
  Reduction in staff costs, training, holidays, pensions etc.
Can use specialist staff for specific jobs
Notes: Most of the advantages are related to cost reduction.

## Slide 20: Further advantages
Productivity of home workers can be higher – fewer distractions
Can take advantage of time zone differences e.g. overnight system testing

## Slide 21: Some challenges
Work requirements have to be carefully specified
Procedures need to be formally documented
Co-ordination can be difficult
Payment methods need to be modified – piece-rates or fixed price, rather then day-rates
Notes: Most of the challenges relate to the organization of staff work. Things have to be spelled out in advance.

## Slide 22: More challenges
Possible lack of trust when there is no face-to-face contact
Assessment of quality of delivered products needs to be rigorous
Different time zones can cause communication and co-ordination problems

## Slide 23: Time/place constraints on communication

## Slide 24: Best method of communication depends on stage of project
Early stages
  Need to build trust
  Establishing context
  Making important ‘global’ decisions
  Favours same time/ same place
Intermediate stages
  Often involves the paralled detailed design of components
  Need for clarification of interfaces etc
  Favours same time/different place
Notes: Different stages of a project would favour different modes of communication

## Slide 25: Best method of communication depends on stage of project
Implementation stages
  Design is relatively clear
  Domain and context familiar
  Small amounts of operational data need to be exchanged
  Favours different time/different place communications e.g. e-mail
Face to face co-ordination meetings – the ‘heartbeat’ of the project

## Slide 26: Communications plans
As we have seen choosing the right communication methods is crucial in a project
Therefore, a good idea to create a communication plan
Stages of creating a communication plan
  Identify all the major stakeholders for the project – see chapter 1
  Create a plan for the project – see chapter 3
  Identify stakeholder and communication needs for each stage of the project
  Document in a communication plan

## Slide 27: Content of a communication plan
For each communication event and channel, identify:
What. This contains the name of a particular communication event, e.g, ‘kick-off meeting’, or channel, e.g. ‘project intranet site’.
Who/target. The target audience for the communication.
Purpose. What the communication is to achieve.
When/frequency. If the communication is by means of a single event, then a date can be supplied. If the event is a recurring one, such as a progress meeting then the frequency should be indicated.
Type/method. The nature of the communication, e.g., a meeting or a distributed document.
Responsibility. The person who initiates the communication.

## Slide 28: Leadership: types of authority
Position power
Coercive power – able to threaten punishment
Connection power – have access to those who do have power
Legitimate power – based on a person’s title conferring a special status
Reward power – able to reward those who comply
Notes: Section 12.9 discusses these concepts.

## Slide 29: Leadership: types of power
Personal power
Expert power: holder can carry out specialist tasks that are in demand
Information power: holder has access to needed information
Referent power: based on personal attractiveness or charisma
Notes: Exercise 12.4 should help student familiarize themselves with these concepts

## Slide 30: Exercise
What kinds of power (as defined above) would the following people have?
  An internal auditor looking at the payroll system at Brightmouth College.
  A consultant who is called in to advise International Office Equipment about ways of improving software development productivity.
  The principal of Brightmouth College who has told staff that they must accept a new contract or face the sack.
  Brigette in respect to the users of the college payroll system.
  Amanda in respect of the people in the project team developing the annual maintenance contract application.

## Slide 31: Exercise Solution
More than one type of power can be involved in each case.
  (i) Some expert power is involved here, but for those who are subject to the audit, the main type of power is connection power as the auditor will produce a report that will go to higher management. External auditors often have coercive power.
  (ii) Here, power will mainly be expert- and information-based, but as the consultant will report to higher management, connection power also exists.
  (iii) This sounds pretty coercive.
  (iv) Brigette has some connection power. The technical expertise that is involved in her job means she has some expert power. She has little or no coercive power as she is not the manager of the staff involved. She might be able to exert some reward power as she can satisfy some of the staff’s need for ICT support.
  (v) Amanda is unlikely to have direct coercive power although she might be able to institute disciplinary procedures. Through the system of annual reviews common to many organizations, she might have some reward power. Connection power, through her access to higher management, is also present. Her access to users means she has information power. If she brings specific expertise to the project (such as analysis skills) she might have some expert power. By acting as a role model that other project team members might want to emulate she may even be displaying referent power.

## Slide 32
Leadership styles
decision-making
Autocrat
Democrat
implementation
Directive
Permissive
Notes: Directive autocrat: makes decisions alone: close supervision of implementation
Permissive autocrat: makes decisions alone: subordinates have latitude in implementation
Directive democrat: makes decisions participatively: close supervision of implementation
Permissive democrat: makes decisions participatively: subordinates have latitude in implementation

## Slide 33: Leadership styles
Task orientation – focus on the work in hand
People orientation – focus on relationships
Where there is uncertainty about the way job is to be done or staff are inexperienced they welcome task oriented supervision
Uncertainty is reduced – people orientation more important
Risk that with reduction of uncertainty, managers have time on their hands and become more task oriented (interfering)
Notes: Essentially staff want hands-on management when they need guidance. Once the know the job they want to be left to get on with it!